## DEPARTMENT OF COMPUTER SCIENCE AND ENGINEERING

CSP67: MINI PROJECT	TERM: FEB - MAY 2026

# PROJECT PLAN WITH GANTT CHART

2/03/2026

# Submitted to Dr. Mallegowda M

Team Number:23

PROJECT TEAM MEMBERS

| Sl. No | USN | Name |
| --- | --- | --- |
| 1 | 1MS23CS102 | Mahammed Ashfaq R |
| 2 | 1MS23CS113 | Mohammed Nadeemuddin |
| 3 | 1MS24CS405 | Khushi HN |
| 4 | 1MS24CS409 | Nayana B |

M.S. RAMAIAH INSTITUTE OF TECHNOLOGY

(Autonomous Institute, Affiliated to VTU)

## Title of the Project:

Shadow AI Governance Platform: Detecting and Preventing Unauthorized AI Tool Usage in Enterprises.

## Objectives:

- To detect unauthorized AI tool usage in enterprise networks using machine learning– based traffic classification.

- To analyze prompts sent to AI tools and identify sensitive or confidential data using NLP and pattern matching.

- To design a real-time policy engine that can block, allow, or alert based on risk levels.

- To develop a monitoring dashboard for administrators to visualize AI usage and risk trends.

- To build a privacy-aware security solution that monitors only AI-related traffic.

## Project Scope:

#### Included in scope:

- AI traffic detection using ML

- Prompt sensitivity detection using regex/NLP

- Real-time risk scoring

- Policy-based blocking and alerting

- Dashboard for monitoring and reports

#### Out of scope:

- Monitoring non-AI traffic

- Deep endpoint surveillance or keystroke logging

- Full enterprise SIEM deployment

## Team Structure and Responsibilities:

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Member 1 | Backend Lead | Proxy setup, SSL interception, system integration |
| Member 2 | Security Engineer | Pattern matching, NLP analysis, risk detection |
| Member 3 | Database Developer | MongoDB design, API development |
| Member 4 | Frontend & DevOps Engineer | Dashboard development, deployment |

- Development Methodology:

The project follows the Agile Development Model, which supports iterative and incremental development.

#### Key Features of Agile Approach:

- Development is divided into small iterations

- Continuous testing and feedback are incorporated

- Flexibility to modify features during development

- Regular team collaboration and progress tracking

- This methodology ensures efficient development and early detection of issues.

## Project Phases:

### Phase 1: Foundation & Basic Proxy Setup

#### Week 1: Environment Setup

    - Installation of Ubuntu 24.04, Python 3.x, mitmproxy, and MongoDB

    - Configuration of test devices with proxy settings

    - Research on sensitive data patterns

    - Design of database schema

    - Creation of dashboard mockups

#### Week 2: SSL Interception

    - Generation and installation of mitmproxy certificates

    - Implementation of HTTPS traffic decryption

    - Development of pattern matching module (pattern_matcher.py)

    - Creation of database helper functions (database.py)

    - Initial development of dashboard UI layout

#### Week 3: Prompt Extraction & Blocking

    - Development of prompt extractors for ChatGPT, Claude, and Gemini

    - Integration of pattern matcher with interceptor module

    - Implementation of real-time blocking logic

    - Development of unit tests for detection accuracy

#### Week 4: Testing & Bug Fixes

    - Comprehensive testing with multiple AI services

    - Cross-browser compatibility testing

    - Performance analysis and latency optimization

    - Debugging and issue resolution

    - Documentation of Phase 1 progress

### Phase 2: NLP Analysis & Advanced Feature

#### Week 5: NLP Model Integration

    - Installation of Transformers library and BERT model

    - Development of NLP analysis module (nlp_analyzer.py)

    - Testing semantic understanding capabilities

    - Integration of NLP module with main interceptor

#### Week 6: Multi-Level Risk Scoring

    - Implementation of risk levels: CRITICAL, HIGH, MEDIUM, LOW

    - Development of risk scoring algorithm

    - Integration of risk-based decision-making logic

    - Modification of database schema to include risk scores

#### Week 7: Data Sanitization

    - Development of data sanitization module

    - Implementation of sensitive data redaction

    - Introduction of “sanitize and forward” mechanism

    - Testing of sanitization accuracy

#### Week 8: Performance Optimization

    - Implementation of caching mechanisms

    - Optimization of database queries

    - Reduction of system latency to less than 100 ms

    - Evaluation of false positive rate

### Phase 3: Dashboard & API Development

#### Weeks 9–10: Backend API Development

    - Development of REST APIs using Flask

    - Creation of endpoints: /api/stats, /api/incidents, /api/allowed

    - Implementation of authentication middleware

    - Configuration of Cross-Origin Resource Sharing (CORS)

    - Preparation of API documentation

#### Weeks 11–12: Frontend Dashboard Development

    - Integration of React application with backend APIs

    - Development of statistical dashboards with real-time updates

    - Creation of incident monitoring interface

    - Integration of charts and visualizations using Chart.js

    - Implementation of CSV export functionality

    - Addition of date range filtering

### Phase 4: Deployment & Finalization

#### Week 13: Docker & Deployment

    - Creation of Dockerfiles for all system components

    - Configuration of Docker Compose

    - Testing of local containerized deployment

    - Deployment to cloud platforms such as AWS or DigitalOcean

#### Week 14: Integration Testing

    - Execution of end-to-end test scenarios

    - Load testing with concurrent users

    - Security testing and vulnerability assessment

    - Bug fixing and system optimization

#### Week 15: Documentation

    - Preparation of technical architecture documentation

    - Development of user manual and setup guide

    - Finalization of API documentation

    - Code commenting and README creation

#### Week 16: Presentation Preparation

    - Development of presentation slides

    - Preparation of demonstration scripts

    - Recording of demo video

    - Practice sessions and Q&A preparation

## Deliverables

#### Month 1 Deliverables

    - Working mitmproxy server with SSL interception

    - Pattern matching library

    - Prompt extraction for ChatGPT, Claude, Gemini

    - Real-time blocking functionality

    - Database logging system

    - Basic dashboard UI mockups

    - Month 1 progress report

#### Month 2 Deliverables

    - NLP analysis module (BERT-based)

    - Multi-level risk scoring system

    - Data sanitization functionality

    - Caching mechanism

    - Optimized system (<100ms latency)

    - Reduced false positives (<15%)

    - Month 2 progress report

#### Month 3 Deliverables

    - Complete Flask REST API

    - Authentication system

    - React dashboard application

    - Real-time monitoring interface

    - Charts and visualizations

    - Export functionality

    - Month 3 progress report

#### Month 4 Deliverables

    - Docker deployment configuration

    - Cloud-hosted system

    - Complete documentation set

    - Presentation slides

    - Demo video

    - Final project report

    - GitHub repository (public/private)

## Core Technologies

- Proxy Server:mitmproxy, Python 3.10+

- NLP: BERT/DistilBERT, Transformers library

- Backend: Flask 2.x or FastAPI

- Database: MongoDB 6.x

- Frontend: React 18.x, Chart.js, Material-UI

- Deployment: Docker, Docker Compose

- Version Control: Git, GitHub

## Development Tools

- IDE: VS Code, PyCharm

- Testing: pytest, unittest, React Testing Library

- Documentation: Markdown, JSDoc, Python docstrings

- Project Management: GitHub Projects, Trello (optional)

- Project Schedule (Gantt Chart):