# DevSecOps Project – Initial Planning Document

## 1. Team Details

Team Name: Git Happens

Member Names & Roll Numbers:

- Karan Jamkhandi - 1MS23CS083

- K Hitheswara – 1MS23CS081

- K Akshay – 1MS23CS091

Role Distribution:

• Member 1 – CI/CD & Testing Engineer (Pipeline setup, Unit testing, API testing integration, SonarQube integration)

• Member 2 – Security Engineer (Trivy scanning, secrets management)

• Member 3 – Monitoring & Infrastructure Engineer (Docker setup, Prometheus, Grafana dashboards)

## 2. Project Title and Description

Project Title: Secure CI/CD Pipeline for a Containerized Web Application with Monitoring and Automated Testing

Description: This project aims to develop a simple web application and implement a complete DevSecOps pipeline that automates building, testing, security scanning, containerization, deployment, and monitoring. The system integrates automated unit testing, API testing, and security analysis to ensure reliable and secure software delivery using industry-standard tools in a local environment.

## 3. Objective

The objective of this project is to design and implement a secure DevSecOps pipeline that integrates development, testing, security, and operations. The pipeline will automatically execute unit tests, API tests, static code analysis, container security scans, and monitoring setup to ensure continuous integration, continuous deployment, and proactive security monitoring.

## 4. Tools & Technologies (Initial Selection)

Version Control: GitHub

CI/CD: GitHub Actions

Containerization: Docker

Unit Testing: Pytest (for Python Flask backend)

API Testing: Postman + Newman CLI

Static Code Analysis: SonarQube

Container Security Scanning: Trivy

Monitoring: Prometheus and Grafana

Infrastructure as Code (Optional Local Setup): Terraform

## 5. Initial Timeline (6 Weeks Plan)

Week 1: Finalize project idea, assign roles, set up GitHub repository.

Week 2: Develop simple Flask web application and Dockerize the application.

Week 3: Implement CI/CD pipeline using GitHub Actions and integrate unit testing (Pytest).

Week 4: Integrate API testing (Postman + Newman) and SonarQube for code quality analysis.

Week 5: Integrate Trivy container security scanning and configure Prometheus and Grafana.

Week 6: Final integration testing, documentation preparation, and demo readiness.

## 6. Expected Risks or Challenges

• High RAM usage due to multiple containers running locally.

• Debugging CI/CD workflow configuration errors.

• Complexity in configuring Prometheus and Grafana integration.

• Proper integration of automated testing within CI pipeline.

• Managing secure handling of environment variables and secrets.